# Title: Stock Market Investment Platform

- Project Statement:

The project aims to develop a user-friendly web application that provides comprehensive tools to help users manage their investment portfolios. It offers real- time market data, portfolio tracking, market analysis, and educational resources, streamlining the investment process for both novice and experienced investors.

# Outcomes:

  - Allow users to create and manage their investment portfolios.

  - Provide real-time stock market data for users to track stock performance.

  - Enable users to analyze market trends and make informed investment decisions.

  - Enhance user engagement with educational resources and news.

  - Provide a seamless and intuitive user interface for portfolio and market management.

Modules to be Implemented:

- User Authentication and Registration

- Portfolio Management Interface

- Stock Market Data and Visualization

- Budget Management

- Notification System (Future Scope)

- Learning Resources

- Dashboard

Week-wise Module Implementation and High-Level Requirements with Output Screenshots

Milestone 1: Weeks 1-3

Module 1: User Authentication and Registration

  - Implement user registration functionality.

  - Develop user login mechanism.

  - Integrate email verification and password reset features.

# Output Screenshot:

    - User login/registration page.

# Module 2: Portfolio Management Interface

  - Design the database schema for storing portfolio information.

  - Develop an interface for users to add, edit, and manage their portfolios.

  - Implement backend logic to handle portfolio calculations (total value, gains, etc.).

# Output Screenshot:

    - Portfolio management screen.

# Milestone 2: Weeks 4-5

Module 3: Stock Market Data and Visualization

  - Design and implement an interface to display real-time stock market data.

  - Integrate stock APIs to fetch live stock prices and details.

  - Visualize market trends using charts and graphs.

# Output Screenshot:

    - Stock market data visualization page

e.

# Module 4: Dashboard

  - Design the dashboard interface to provide an overview of the user’s portfolio.

  - Display total portfolio value, daily changes, and top-performing/underperforming stocks.

  - Integrate market news updates relevant to user holdings.

# Output Screenshot:

    - Dashboard showing portfolio overview and market news.

# Milestone 3: Weeks 6-7

# Module 5: Budget Management

  - Design a database schema for storing user budgets and expenses.

  - Implement functionality for users to set budget limits and track expenses.

  - Develop backend logic for calculating spending trends and budget adherence.

# Output Screenshot:

    - Budget management screen.

# Milestone 4: Weeks 8-10 Module 6: Learning Resources

  - Provide educational articles, videos, and tutorials on stock market investing.

  - Implement quizzes and learning activities for users to improve financial literacy.

# Output Screenshot:

    - Learning resources interface.

# Evaluation Criteria

Milestone 1 Evaluation (Week 3):

  - Completion of user authentication and registration.

  - Implementation of the portfolio management interface.

# Milestone 2 Evaluation (Week 5):

  - Development and integration of stock market data and visualization.

  - Dashboard module operational with market news and portfolio insights.

# Milestone 3 Evaluation (Week 7):

  - Budget management system operational and integrated.

# Milestone 4 Evaluation (Week 10):

  - Educational resources are fully implemented and available for users.

# Design Diagrams

- Class Diagram: Entity Classes

  - Includes entities like User, Portfolio, Stock, Transaction, Budget.

# Class Diagram: Service Interface

  - Defines interactions for PortfolioService, BudgetService, StockService.

# Class Diagram: Repository

  - MongoDB collections for storing user, portfolio, stock, and budget data.

# Output Screenshots:

- Dashboard: Portfolio overview with market news.

- Budget Management: Budget tracking interface.